Potential Plan: TWRL Site Infrastructure + Technical SEO

Prepared by Lingua Ink Media • Steph Bairey • steph@linguaink.com

Why this plan: TWRL is pivoting to boba toppings. The site already looks good. The best gains now will come from the plumbing that helps search engines understand the new story and helps shoppers buy with fewer clicks. The goal is a fast, clear, indexable site in time for holiday traffic.

Proposed scope, two-week sprint, sub $3,000

• Search foundations: Connect and verify Google Search Console, GA4, Google Merchant Center, and Bing Webmaster Tools. Configure XML sitemap, robots.txt, canonical and trailing slash rules. Clean data layer events for PDP views, add to cart, checkout start, and purchase.

• Technical SEO and performance: Target Core Web Vitals pass on key templates. Compress and lazy load images, use next gen formats, add critical CSS, set cache headers, and confirm CDN configuration. Build a redirect map to retire milk tea routes and point to boba toppings slugs.

• Structured data: Add Organization, Website, and BreadcrumbList. Add Product schema to PDPs with price, availability, SKU, brand, and reviews. Add FAQ schema where it helps answer objections. Use ImageObject for hero and product images. Add Article schema for guides or recipes.

• AI Overviews readiness: Create a skimmable explainer page for boba toppings with steps and Q&A. Add comparison blocks, pros and cons, first hand prep tips, and storage notes. Use clear headings and short answers that can be excerpted.

• Accessibility and content polish: Create an alt text system for all product and lifestyle images. Check color contrast, keyboard navigation, focus states, and ARIA where needed. Use descriptive link text and skip to content.

• E-commerce plumbing: Set clear shipping rules and badges on PDPs. Configure bundles and cross sell logic. Import and render reviews so they populate Product schema. Document UTM standards and campaign parameters.

• Pivot and brand hygiene: Shift sitewide terminology to boba toppings. Finalize category taxonomy by flavor, drink type, and use case. Keep one educational post about why toppings only and redirect traffic from old milk tea content.

Timeline

• Week 1: Audit and plan, implement redirects and sitemap, set robots and canonical rules, performance fixes, accessibility pass, set up GA4 events, Search Console, and Merchant Center feed.

• Week 2: Add structured data to priority templates and top SKUs, refine IA and PDP template, add internal link blocks, publish AI Overviews page and two FAQs, alt text system, review render, QA and submit to Search Console, Core Web Vitals re-test, handoff notes.

What success looks like in 30 days

• Index coverage clean in Search Console with no critical errors.

• Product and FAQ rich results detected for priority pages.

• Improved Core Web Vitals on key templates.

• Clear upward trend in daily impressions and clicks for boba toppings terms.

• Shoppers reach a PDP in two to three clicks from the homepage.

Inputs needed on day one

• Admin access to CMS or Shopify, theme, hosting, and CDN or cache panel.

• Product list with SKUs or GTINs, prices, availability, and review source.

• Final category names and top 10 buyer questions from support and DMs.

• Brand assets and current analytics access.

Assumptions and not included

• Jen provides final copy guidance and brand decisions as needed.

• Design is largely preserved. Any net new design or custom app work would be estimated separately.

• Up to 12 products configured in this sprint. More can be added later.

Friendly note: This is a potential plan. I will keep it time boxed, clear, and easy to approve. If priorities change, we can scale up or down without drama.